# Scrum Documentation for GoAuto Project: Vehicle Make Similarities (Clustering)

### 1. Project Overview

Project Name: Go Auto Project: Vehicle Make Similarities
Product Owner: Go Auto
Scrum Master: Manveen Kaur
Development Team:
1. Model Evaluator: Aashish Arora

2. Project Manager: Manveen Kaur

3. Deadline Manager: Sahil Chand

4. Lead Developer: Getachew

5. Interpreter: Love Maan

Stakeholders: Go Auto management, business intelligence team, dealership partners

Project Goals:
To develop a clustering model that identifies similarities and differences between vehicle makes based on price, mileage, and age.

To generate insights and recommendations that assist Go Auto in cross-selling vehicles and improving dealership strategies.

### 2. Sprint Planning Documentation

Sprint Overview

Sprint Duration: 2 weeks (Sept 10, 2024 - Sept 23, 2024)

Sprint Goal: Analyze and clean the dataset, identify key attributes for clustering, and developing the initial code file with the data cleaning process

Sprint Backlog

| User Story | Story Points | Priority | Assigned To |
| --- | --- | --- | --- |
| US1: Team Formation and Role Assignment. | 3 | High | Manveen kaur |
| US2: Initial Data Analysis and Cleaning | 8 | High | Getachew, Aashish |
| US3: Project Proposal and Documentation | 5 | Medium | Sahil, Love |
| US4: Attribute Analysis and Client Queries | 8 | Medium | Manveen, Aashish |

User Stories in Detail

User Story 1: Team Formation and Role Assignment

Description: As the Scrum Master, I need to organize the team and assign roles to ensure effective collaboration and task completion.

Acceptance Criteria:

Team members are assigned specific roles based on their skills and expertise.

A team charter is created outlining responsibilities and communication protocols.

Definition of Done: Team charter created, roles assigned, and approved by the Course Instructor.

User Story 2: Initial Data Analysis and Cleaning

Description: As a Data Analyst, I want to explore the Go Auto dataset to identify inconsistencies and clean it for further analysis.

Acceptance Criteria:

- Dataset is inspected for missing values, duplicates, and inconsistencies.

- Data is cleaned, standardized, and validated for further use.

Definition of Done: Dataset cleaned, initial code file submitted, and approved by the Project Manger & Course Instructor.

User Story 3: Project Proposal and Documentation

Description: As the Project Coordinator, I need to submit a project proposal template to outline the approach and key deliverables.

Acceptance Criteria:

- Proposal draft is completed and reviewed with the team.

- Final proposal template is submitted by September 16.

Definition of Done: Proposal reviewed, finalized, and submitted to the Instructor.

User Story 4: Attribute Analysis and Client Queries

Description: As the Machine Learning Engineers, team need to analyze the dataset attributes and resolve any queries with the client to ensure clarity in the data we will be working on.

Acceptance Criteria:

- Email queries sent to the client regarding unclear attributes.

Clarifications obtained and documented for future reference.

Definition of Done: Client response received and attributes clarified with the course instructor.

### 3. Sprint Execution Documentation

Daily Stand-ups

Daily stand-ups were conducted to track progress, plan work, and address blockers. Questions asked included:

What did you do yesterday?

What will you do today?

Are there any blockers or issues?

Example from Day 5:

Manveen: Assigned roles and set up the team charter. Working on reviewing the dataset today. No blockers.

Getachew: Inspected the dataset and began cleaning. Today, I’ll finalize the cleaning process. Blocker: Some missing values need clarification from the client.

Aashish: Started exploratory analysis on mileage and price distribution. Continuing today. No blockers.

Sahil: Drafted the project proposal. Will finalize and review with Manveen today. No blockers.

Love Maan: Searched out the meaning if technical attributes. 2 Blocker. Will discuss with instructor

Sprint Burndown Chart

| Date | Story Points Remaining |
| --- | --- |
| Day 1 | 24 |
| Day 4 | 18 |
| Day 7 | 14 |
| Day 10 | 8 |
| Day 12 | 5 |
| Day 14 | 0 |

### 4. Sprint Review

Sprint Review Agenda:

### Date: Sept 23, 2024

### Participants: Scrum team, Course Instructor( Mahbub Mishu)

### Objective: Review the dataset cleaning process and present the project proposal.

### Demo:

### Data Cleaning Process: The team discussed how they handled missing values, removed duplicates, and standardized the dataset for analysis.

### Project Proposal: The team submitted the proposal template outlining the project phases, goals, and deliverables.

### Feedback:

### Course Instructor:

### "The cleaned dataset looks good, but ensure that the missing values are handled consistently across all columns."

### "The project proposal is comprehensive, but Risk Management plan is weak also prove detail information on every section."

### Next Steps:

### Refine data cleaning to align with client requirements.

### Update the project proposal with a more detailed Risk Management plan.

### 5. Sprint Retrospective

What Went Well:

- The team successfully formed, assigned roles, and communicated effectively.

- The data cleaning process was completed on time, allowing for the next phase to start smoothly.

What Didn’t Go Well:

- Delays in obtaining clarifications on encoding parts.

- Mid-sprint issues with understanding some aspects of the data, which required extra guidance from the course instructor.

Improvements for Next Sprint:

- Better communication channels within the team to ensure quicker response times for queries.

- The Scrum Master will set up a dedicated time for consultation with the course instructor to reduce delays in data understanding.

6. Product Backlog

| Backlog Item | Priority | Story Points | Status |
| --- | --- | --- | --- |
| Implement clustering Algorithm(K- Means) | High | 10 | To Do |
| Visualize Clustering Results | High | 9 | To Do |
| Model Evaluation and Optimization | Medium | 8 | To Do |

7. Definition of Done (DoD)

The Definition of Done outlines the criteria for completing user stories:

- Code is Written: Code adheres to coding standards.

- Code is Tested: Passed unit and integration tests.

- Code is Reviewed: Peer-reviewed and merged.

- Feature is Documented: Documentation provided for end users and stakeholders.

This scrum report reflects the activities, challenges, and progress made during the sprint period from September 10 to 23, 2024