# Scrum Documentation for GoAuto Project: Vehicle Make Similarities (Clustering)

### 1. Project Overview

Project Name: Go Auto Project: Vehicle Make Similarities
Product Owner: Go Auto
Scrum Master: Manveen Kaur
Development Team:
1. Model Evaluator: Aashish Arora

2. Project Manager: Manveen Kaur

3. Deadline Manager: Sahil Chand

4. Lead Developer: Getachew

5. Interpreter: Love Maan

Stakeholders: Go Auto management, business intelligence team, dealership partners

Project Goals:
To develop a clustering model that identifies similarities and differences between vehicle makes based on price, mileage, and age.

To generate insights and recommendations that assist Go Auto in cross-selling vehicles and improving dealership strategies.

### 2. Sprint Planning Documentation

Sprint Overview

Sprint Duration: 2 weeks (Sept 24, 2024 - Oct 7, 2024)

  Sprint Goal: Complete EDA, data encoding, visualization, and prepare the initial presentation for the Go Auto project demo.

Sprint Backlog

| User Story | Story Points | Priority | Assigned To |
| --- | --- | --- | --- |
| US1: Exploratory Data Analysis. | 8 | High | Getachew, Aashish, Manveen |
| US2: Data Encoding Techniques Implementation | 5 | Medium | Getachew, Aashish, Sahil |
| US3: Visualization of Data Insights | 8 | High | Sahil, Love |
| US4: Presentation Preparation and Iteration | 8 | High | Manveen, Sahil, Aashish |
| US5: Feedback Review and Updates | 5 | Medium | Manveen Aashish, Sahil |

User Stories in Detail

User Story 1: Exploratory Data Analysis (EDA)

- Description: As ML Students , we need to conduct EDA on the dataset to understand the distribution and patterns of vehicle attributes.

- Acceptance Criteria:

  - Descriptive statistics are generated for key attributes.

  - Initial patterns and correlations are identified.

- Definition of Done: EDA findings are documented, and results are shared with the team.

User Story 2: Data Encoding Techniques Implementation

- Description: As a Machine Learning Engineers, we need to implement suitable encoding techniques for categorical variables in the dataset.

- Acceptance Criteria:

  - Various encoding techniques (label, one-hot, target/mean encoding) are discussed with the team.

  - The most appropriate method (e.g., One-Hot Encoding used in the code) is applied and documented.

- Definition of Done: Encoding is implemented in the code file and approved by the Scrum Master and course instructor.

User Story 3: Visualization of Data Insights

- Description: As a Visual Analytics Specialist, team want to create visual representations of the dataset to better understand relationships and patterns.

- Acceptance Criteria:

  - Graphs and plots (e.g., bar charts, scatter plots) are developed based on the dataset.

  - Visuals are integrated into the presentation and reviewed with the team.

- Definition of Done: Visuals are tested and integrated into the presentation, approved by the Couse Instructor.

User Story 4: Presentation Preparation and Iteration

- Description: As the Scrum Master, I(manveen) need to collaborate with Sahil and Aashish to develop a demo presentation that aligns with the project’s progress.

- Acceptance Criteria:

  - Initial presentation draft is created and reviewed.

  - Presentation is updated as code and visuals progress.

- Definition of Done: Presentation is ready for review with the course instructor and client.

User Story 5: Feedback Review and Graph Updates

- Description: As a Visual Analytics Specialist, Manveen, Aashish & Sahil need to update the presentation based on feedback from the course instructor .

- Acceptance Criteria:

  - Additional graphs and comparisons are developed to enhance the presentation.

  - The presentation is updated with feedback and technical details.

- Definition of Done: Updated presentation is approved and ready for final review.

### 3. Sprint Execution Documentation

Daily Stand-ups

Daily stand-ups were conducted to track progress, discuss blockers, and plan upcoming tasks. Standard questions asked included:

- What did you do yesterday?

- What will you do today?

- Are there any blockers or issues?

Example from Day 6:

- Aashish: Worked on applying one-hot encoding for categorical attributes. Today, I’ll assist Sahil and Manveen with the presentation. Blocker: Need confirmation from the instructor on attribute importance.

- Sahil: Finalized EDA and documented findings. Will collaborate with Aashish on visualizations today. No blockers.

- Manveen: Drafted the presentation layout and integrated initial visualizations. Will update based on new graphs today. No blockers. Working with Aashish for further visualization

- Getachew: Created scatter plots for vehicle price vs. mileage. Today, I’ll work on adding additional comparative visuals. Blocker: Need input on additional graphs from the course instructor.

- Love Maan: Assisting with the technical setup of the presentation software. Will ensure compatibility with visualization formats today. No blockers.

Sprint Burndown Chart

| Date | Story Points Remaining |
| --- | --- |
| Day 1 | 34 |
| Day 4 | 24 |
| Day 7 | 18 |
| Day 10 | 12 |
| Day 12 | 6 |
| Day 14 | 0 |

### 4. Sprint Review

Sprint Review Agenda:

### Date: Oct 7, 2024

### Participants: Scrum team, Course Instructor

### Objective: Demo presentation and visual analysis developed during the sprint.

### Demo:

### Presentation: The initial demo presentation was reviewed, incorporating findings from the EDA and visual analysis.

### Feedback:

### Course Instructor: “Add more comparative graphs to show how different vehicle makes cluster together based on mileage and price. Add more information what coding techniques and Scrum techniques you guys opting”

### Next Steps:

### Develop additional graphs for clustering comparisons.

Added Screen shot of Scrum reports. Screenshot of jira & Miro software

Date: Oct 8, 2024

Participants: Scrum team, Go Auto Business Intelligence Team Member , Course Instructor

Objective: Review the final presentation and visual analysis developed during the sprint.

Demo:

Visualization: The team presented scatter plots showing vehicle price and mileage distribution, alongside bar charts of vehicle age categories.

Presentation: The initial demo presentation was reviewed, incorporating findings from the EDA and visual analysis.

Feedback:

- Course Instructor: “Approved”

- Go Auto Team: “Are you including the ‘Distance to Dealer’ feature in the analysis? Do you think it will be valuable feature .”

### Next Steps:

### Getting more clarities of attribute like “UVC,  dealer postal code and active/sold listing”.

### Evaluate the inclusion of the ‘Distance to Dealer’ feature in the analysis.

### 5. Sprint Retrospective

What Went Well:

EDA was successfully completed, with thorough analysis and documentation of vehicle attributes.

The team effectively collaborated on visualization development and integrated updates based on feedback promptly.

What Didn’t Go Well:

Delays occurred due to the need of opting right encoding method.

Limited time was available for some team members to test and update the presentation due to overlapping tasks.

Improvements for Next Sprint:

Establish clearer communication with the client and course Instructor for quicker feedback on data attributes.

Allocate additional time in the schedule for presentation testing and iterations

6. Product Backlog

| Backlog Item | Priority | Story Points | Status |
| --- | --- | --- | --- |
| Model Optimization | High | 10 | To Do |
| Comparative graph development | Medium | 8 | To Do |
| Incorporate additional attributes | Medium | 8 | To Do |
| Update presentation with new graphs | Low | 3 | To do |

7. Definition of Done (DoD)

The Definition of Done outlines the criteria for completing user stories:

- Code is Written: Code adheres to coding standards.

- Code is Tested: Passed unit and integration tests.

- Code is Reviewed: Peer-reviewed and merged.

- Feature is Documented: Documentation provided for end users and stakeholders.